FitOS Development

Sprint Plan

12 Sprints | 4 Phases | 6 Months

Q1 2025 - Q2 2025

Foundation • Client Features • Trainer Features • Owner Features • Documentation

# Table of Contents

Sprint Overview

Phase 1: Foundation & Auth (Sprints 1-2)

Phase 2: Client Features (Sprints 3-5)

Phase 3: Trainer Features (Sprints 6-8)

Phase 4: Owner Features (Sprints 9-10)

Phase 5: Documentation & Help (Sprints 11-12)

Sprint Velocity Estimates

Definition of Done

# Sprint Overview

Total: 12 Sprints across 4 phases. Each sprint is 2 weeks.

Duration: 24 weeks (6 months)

Approach: Role-based feature development with critical auth foundation first

## Phase 1: Phase 1: Foundation & Auth

### Sprint 1: Auth & Role Enforcement

Weeks 1-2 • Priority: CRITICAL

Fix auth system so credentials are role-scoped (user registered as client cannot login to trainer portal)

Add role validation on login - verify user's stored role matches requested login endpoint

Implement role-specific redirect after login

Add role claim to JWT via Supabase custom access token hook

Enforce role in all route guards (not just some routes)

Add role-based API middleware in Supabase Edge Functions

Create comprehensive RLS policies that check user role

Write tests for auth flow per role

Fix the database trigger for new user creation per role

### Sprint 2: Tab Architecture & Navigation

Weeks 3-4 • Priority: CRITICAL

Create separate tab configurations per role (not conditional rendering in one component)

Client tabs: Home, Workouts, Nutrition, AI Coach, More

Trainer tabs: Home, Clients, Workouts, Business, More

Owner tabs: Home, Trainers, Members, Business, More

Implement "More" tab as settings/overflow menu per role

Create role-specific dashboard components (not one big conditional component)

Create ClientDashboardComponent with client-specific widgets

Create TrainerDashboardComponent with trainer-specific widgets

Create OwnerDashboardComponent with owner-specific widgets

Wire up proper lazy loading per role's feature modules

## Phase 2: Phase 2: Client Features

### Sprint 3: Client Workout Experience

Weeks 5-6 • Priority: HIGH

Polish workout execution flow (active workout page)

Implement voice workout logging integration

Add rest timer with haptic feedback

Create workout history with filtering/sorting

Build progress charts (strength over time, volume tracking)

Add personal record (PR) detection and celebration

Implement body measurement tracking page

Add progress photo capture and timeline

Connect workout data to real Supabase queries (remove stubs)

### Sprint 4: Client Nutrition Experience

Weeks 7-8 • Priority: HIGH

Polish food search with USDA database

Implement voice food logging with Deepgram

Implement photo nutrition with AI analysis

Build daily nutrition summary (adherence-neutral colors)

Create nutrition history with weekly/monthly views

Add macro trend charts

Implement meal timing suggestions based on chronotype

Connect to real nutrition data (remove stubs)

### Sprint 5: Client Engagement Features

Weeks 9-10 • Priority: HIGH

Build recovery score dashboard (HRV, sleep, readiness)

Implement wellness check-in flow

Create chronotype assessment quiz

Polish gamification (streaks, badges, milestones)

Build leaderboard with opt-in privacy

Add celebration effects (confetti for PRs, streak milestones)

Implement JITAI notifications (just-in-time adaptive interventions)

Build client subscription management page

## Phase 3: Phase 3: Trainer Features

### Sprint 6: Trainer Client Management

Weeks 11-12 • Priority: HIGH

Build comprehensive client list with search, filter, sort

Create rich client detail page with all data tabs

Implement client invitation flow with custom messaging

Build nutrition target setting for clients

Create client autonomy assessment scoring

Implement graduation workflow (client to independent mode)

Build needs-attention alerts system

Connect all client data to Supabase (remove stubs)

### Sprint 7: Trainer Workout Tools

Weeks 13-14 • Priority: HIGH

Build exercise library management (create, edit, categorize)

Create workout template builder (drag & drop exercises)

Implement workout assignment flow (select client, template, schedule)

Build workout prescription editor (sets, reps, rest, RPE, tempo)

Create client workout review (prescribed vs actual)

Implement video form review with timeline annotation

Build session scheduling and clock-in/out

Add session notes per client

### Sprint 8: Trainer Business Tools

Weeks 15-16 • Priority: CRITICAL

Build CRM pipeline view (kanban board)

Create lead management (add, edit, status, follow-up)

Implement email template editor

Build automated email sequences

Create CRM analytics dashboard (conversion, pipeline value)

Build revenue dashboard (monthly revenue, payments, payouts)

Implement Stripe Connect onboarding flow

Create pricing tier management

Build payment history view

Implement Coach Brain AI methodology setup

## Phase 4: Phase 4: Owner Features

### Sprint 9: Owner Management Features

Weeks 17-18 • Priority: HIGH

Build trainer list with performance metrics

Create trainer invitation and onboarding flow

Implement trainer performance comparison dashboard

Build member overview (all clients across trainers)

Create member retention analytics

Implement facility settings management

Build staff account management

Create multi-location support (if applicable)

### Sprint 10: Owner Business & Analytics

Weeks 19-20 • Priority: CRITICAL

Build comprehensive revenue dashboard

Create financial reporting (monthly/quarterly)

Implement facility analytics (utilization, peak hours, capacity)

Build client outcomes reporting

Create export functionality (PDF/CSV reports)

Implement facility-level CRM pipeline

Build marketing campaign management

Create acquisition analytics (lead sources, funnels)

Implement audit log viewer (HIPAA compliance)

Build owner-specific Stripe configuration

## Phase 5: Phase 5: Documentation & Help

### Sprint 11: Help Center & Documentation

Weeks 21-22 • Priority: MEDIUM

Build help center page structure (role-specific)

Create getting started guides per role

Write feature guide articles (20+ articles)

Create FAQ content per role

Build search functionality for help articles

Create contact support flow

Generate screenshots/mockups for documentation

Build interactive feature tours (optional)

Create video placeholder content descriptions

### Sprint 12: Marketing Docs & Polish

Weeks 23-24 • Priority: MEDIUM

Create landing page documentation/features section

Build comparison pages (FitOS vs competitors)

Create "How It Works" visual guides per role

Write pricing explanation with value propositions

Build changelog page content

Create API documentation (if applicable)

Final UI polish pass across all roles

Cross-role testing and QA

Performance optimization

Accessibility audit and fixes

# Sprint Velocity Estimates

| Sprint | Story Points | Risk Level | Dependencies |
| --- | --- | --- | --- |
| S1 | 34 | High | Supabase auth config |
| S2 | 29 | Medium | Sprint 1 |
| S3 | 26 | Low | Sprint 2 |
| S4 | 24 | Low | Sprint 2 |
| S5 | 21 | Medium | Sprints 3,4 |
| S6 | 28 | Medium | Sprint 2 |
| S7 | 30 | Medium | Sprint 6 |
| S8 | 34 | High | Stripe account |
| S9 | 26 | Medium | Sprint 6 |
| S10 | 32 | High | Sprint 9 |
| S11 | 20 | Low | All features |
| S12 | 18 | Low | Sprint 11 |

# Definition of Done

All code follows Angular 21 patterns (signals, OnPush, inject())

Ionic 8 components used properly

Adherence-neutral design tokens used (no red for "over")

Dark-first design maintained

Role guards enforced on all routes

RLS policies tested

Unit tests written for services

E2E tests for critical flows

Help center article exists for each feature

No TypeScript errors (strict mode)